INDOT-CRO Section 106 Consultation Steps for Consultants

- Consultant prepares ECL following consultation templates for all projects not exempted from Section 106 consultation through the Minor Projects PA.

- INDOT-CRO reviews ECL within fifteen (15) business days.

- After approval by CRO reviewer, consultant uploads document to IN SCOPE and INDOT-CRO releases document to IN SCOPE.

- Once notified of release, consultant sends ECL to all Section 106 consulting parties except Tribes using Section 106 Consultation Email Template and cc’ing the CRO reviewer and Team Lead (Mary Kennedy or Shaun Miller).  One email can be sent to all Consulting Parties.  Individual emails are not necessary.

- CRO reviewer or Team Lead will forward email to Tribes cc’ing Michelle Allen at FHWA.  All Consulting Parties, including the tribes, will have 30 calendar days to respond to email/IN SCOPE notifications.

- CRO will forward responses from Tribes to consultant for Section 106 documentation.

These steps are to be followed for each step of Section 106 consultation (ECL, Historic Property and Archaeology Reports, Finding).

Section 106 consultation should be initiated as early in project development as possible and before a final transportation alternative is approved.

INDOT-CRO will forward archaeology reports to Tribes but consultant is responsible for preparing email using Section 106 Consultation Email Template and sending to CRO reviewer and Team Lead.

Tribal review of archaeology reports is to be concurrent with SHPO’s 30-day review period.

Archaeology Report is never to be submitted for SHPO and Tribal review before Section 106 early coordination has been received by agencies.