

**CONTACT: MDOT Jackson Transportation Service Center**

**517-780-7540**

[**MDOT-JacksonTSC@Michigan.gov**](mailto:MDOT-JacksonTSC@Michigan.gov)

**I-94 Project Update**

**UPCOMING:** Single-lane closures will be in place on eastbound and westbound I-94 throughout this week. There will be single-lane closures from M-60 to Sargent Road to accommodate road and bridge construction activities.

**May 18, 2020** – In the upcoming weeks, work will continue on the westbound I-94 bridge over the Grand River. Work on the bridge will consist of pouring concrete for the bridge deck. Crews will continue reconstructing westbound I-94 by placing the continuously reinforced concrete pavement on westbound I-94. Additionally, the contractor will continue resurfacing the right lane of eastbound I-94 from Elm Avenue to Sargent Road. The contractor has milled the left lane of eastbound and westbound I-94 from M-60 to Lansing Avenue and is scheduled to begin hot-mix asphalt resurfacing on eastbound I-94 this week.

Traffic maintenance for this upcoming week will include traffic being maintained on I-94 with a "split-merge" configuration and reduced speed zones along I-94 between Sargent Road and Elm Avenue. Traffic will be maintained between Elm Avenue and Lansing Avenue with shoulder closures and reduced speed zones. Traffic being maintained from Lansing Avenue to M-60 will be reduced to one lane in each direction. The Cooper Street entrance ramp to westbound I-94 will be closed until July 31.

Watch the [I-94 construction video](https://gcc01.safelinks.protection.outlook.com/?url=https%3A%2F%2Fwww.youtube.com%2Fwatch%3Fv%3DGCzxdMmOQEs%26feature%3Dyoutu.be&data=02%7C01%7CShaferC1%40michigan.gov%7Cbaf24f39b7084a78d5d308d6e8fa134f%7Cd5fb7087377742ad966a892ef47225d1%7C0%7C0%7C636952558089366498&sdata=v1d6htl9seiFdiVdeDNbIotdENguk3a7sX0zv7AQsSU%3D&reserved=0) on YouTube for further information about the ongoing project.

For more information about the I-94 project, go to [www.Michigan.gov/I94Jackson](http://www.Michigan.gov/I94Jackson). The project website contains various visual aids including a link to [construction photos](https://www.michigan.gov/documents/mdot/I-94_Construction_Photos_April_2020_685977_7.pdf), a link to the most recent I-94 public meeting [presentation](https://www.michigan.gov/documents/mdot/I_94_VPI_2020-04-23-20_688305_7.pdf), and additional links to project-related questions and answers.

**###**

**Protect workers. Protect drivers. Safe work zones for all.**[**www.Michigan.gov/WorkZoneSafety**](http://www.Michigan.gov/WorkZoneSafety)

[**www.twitter.com/MDOT\_LanJxn**](http://www.twitter.com/MDOT_LanJxn)**|**[**www.facebook.com/MichiganDOT**](http://www.facebook.com/MichiganDOT)**|**[**www.youtube.com/MichiganDOT**](http://www.youtube.com/MichiganDOT)



**I-94 project logo (MDOT Graphics)**