**Super User Opportunity Description – Details**

Note that the time requirements below are estimates and may flex up or down.

**Interface Review: December 2023 (4 to 8 hours)**

* Validate the list of interfaces and identify any omitted interfaces for consideration, targeting 12/19 completion.

**Test Script Development Review: May 2024 (8 to 24 hours)**

* Review test scripts to identify potential gaps in test scenarios.

**S/4HANA System Integration Testing (SIT) 1 Review: May 2024 (>10 to 40 hours)**

* Be available to the FIET program for consultation/questions around SIT testing.

**S/4HANA System Integration Testing (SIT) 2 Review: August 2024 (>10 to 50 hours)**

* Display and review FIORI Apps and Reports.
* Enter / test documents for each end-to-end business process.
* Pre-PRT functional historical migrated data validations.

**S/4HANA Production Readiness Testing (PRT): November 2024** **(>10 to 50 hours)**

* Display and review FIORI Apps and Reports.
* Enter / test documents for each end-to-end business process.
* Functional historical migrated data validations.

**S/4HANA Go-Live Readiness: February 2025 (40 hours)**

* Participate in Go / No-Go decisions during cutover weekend.
* Support post-implementation validation before releasing to all users.

**S/4HANA End User Training Delivery: January – February 2025** **(10 to 50 hours)**

Support training delivery for end users by answering questions, chiming in to support trainers, sharing experiences with the system from SIT and PRT, sharing insight into agency-specific policies, etc.