Defense Health Information Management System (DHIMS)

Essentris® - Computrition

Interface Activation Plan

Thursday, August 25, 2011

For Official Use Only

REVISION HISTORY

| REV LEVEL | DATE | DESCRIPTION | ORIGINATOR |
| --- | --- | --- | --- |
|  | 15 Sept 2011 | Updated Table 1 | DHIMS |

LEVEL DATE REVISION DESCRIPTION ORIGINATOR

Table of Contents

1.	Program Overview	4

2.	Plan Purpose	6

3.	Processes	6

3.1.	Essentris System Administrator (SA)	6

3.1.1.	Request to Turn on Diet Order Configuration	6

3.1.2.	Updating Order Sets	7

3.1.3.	Units for Discharging Patients	7

3.1.4.	Turning Off Diet Reports	7

3.1.5.	Testing the Interface	7

3.2.	Nutrition Team	7

4.	Interface Activation	9

# Program Overview

The Defense Health Information Management System (DHIMS) provides information technology (IT) solutions that seamlessly capture, manage and share healthcare data for the military’s electronic health record (EHR).

DHIMS has contracted CliniComp, Intl. (CCI) to deliver and install their patient care information system product, Essentris®, to the Military Treatment Facilities (MTFs) for the three Services (Air Force, Navy and Army).  Essentris® is an inpatient charting system with Emergency Department (ED) capabilities that will support AHLTA, the Department of Defense’s (DoD) initiative to transition patient records from paper to electronic records stored in the Clinical Information System (CIS). The use of Essentris® eliminates the majority of paper-based inpatient documentation by providing real-time documentation into various software modules.

The Defense Health Services System (DHSS) provides and sustains clinical support, medical logistics, and resource management information technology capabilities that support the delivery of world-class healthcare to our service members and their families in peace and war.

DHSS has contracted with Clinicomp, Intl (CCI) and Computrition to deliver a fully integrated nutrition management system that enables dietetic personnel to provide preventative and therapeutic medical nutrition therapy and medical food management to service members and beneficiaries.  Computrition is a COTS product that provides innovative foodservice and healthcare software solutions. Since its inception, Computrition has led the foodservice industry by bringing to life cutting-edge technology that provides the highest quality products and services to foodservice and nutrition professionals.

The Essentris-Computrition interface is under contract to be activated at 47 Military Treatment Facilities (MTFs) for the three Services (Air Force, Navy and Army).  See Table 1 on the next page.

Table 1 – Site List

| Site Name | CCI Acronym | Activation Date |
| --- | --- | --- |
| Ft Lewis | MAMC | Initialized |
| Tripler | TAMC | Initialized |
| Camp Pendleton | NHCP | Initialized |
| Travis | DGMC | TBD |
| Ft Sam Houston | BRAMC | Initialized |
| Keesler | KRMC | TBD |
| San Diego | NAVY | Initialized |
| Ft Bliss | WBAMC | TBD |
| Ft Polk | BJACH | TBD |
| Ft Knox | IDACH | TBD |
| Ft Gordon | DDEAMC | TBD |
| Ft Leonard Wood | GLWACH | TBD |
| Bremerton | NHBN | TBD |
| Ft Jackson | MNACH | TBD |
| Seoul | BAACH | TBD |
| Okinawa | NHOJ | TBD |
| Ft Irwin | WACH | Initialized |
| Ft Riley | INACH | TBD |
| 29 Palms | NHTP | TBD |
| Landstuhl | LRMC | Initialized |
| Ft Benning | MACH | Initialized |
| Ft Bragg | WAMC | Initialized |
| Lakenheath | RAFL | TBD |
| Ft Hood | CRDAMC | Initialized |
| Bethesda | NNMC | Initialized |
| Ft Campbell | BACH | TBD |
| Portsmouth | NMCP | Initialized |
| Walter Reed | WRAMC | Initialized |
| Andrews | MGMC | TBD |
| Ft Stewart | WNACH | TBD |
| Site Name | CCI Acronym | TBD |
| Wright Patterson | WPMC | Initialized |
| Ft Belvoir | DACH | Initialized |
| Ft Sill | RACH | TBD |
| Ft Carson | EACH | Initialized |
| Langley | LYAFB | Initialized |
| Mountain Home | MHAFB | TBD |
| Elmendorf | EFAFB | Initialized |
| Eglin | ENAFB | TBD |
| Nellis | MOFH | TBD |
| Yokota | YAFBJ | TBD |
| Aviano | AAFBI | TBD |
| Ft Wainwright | BTACH | TBD |
| West Point | KRACH | Initialized |
| Camp Lejeune | NHCL | Initialized |
| Jacksonville | NHJE | TBD |
| Yokosuka | NHYJ | TBD |

# Plan Purpose

The purpose of this plan is to define the key processes and responsible parties involved with the activation of the Essentris-Computrition interface.  Once the processes are defined and the responsible parties are designated, the interface activation effort will begin.

# Processes

The interface task lists for the Essentris System Administrator and for the Nutrition Care Division are outlined below:

## Essentris System Administrator (SA)

The Essentris SA is responsible for completing the following tasks in order to activate the Essentris-Computrition interface.

### Request to Turn on Diet Order Configuration

The site must ask CCI to turn on the new Diet Order Configurations (adding fields for Additional Restrictions and Supplements).

### Updating Order Sets

This may be the SA or it may be others in the MTF; however, it cannot occur until 	the site upgrades to 210.49 and the new Diet Orders Configuration is added.  Please see the embedded standardized diet order/restriction list:

### Units for Discharging Patients

The SA or others at the site provides CCI with any units in which the users 	Discharge patients.  Most sites discharge patients to a unit called "Discharge".  	Others have units called "Medical Records" or "24-HR Hold".  CCI is unable to 	determine without the site providing as it is based on the site's workflow.

### Turning Off Diet Reports

Diet Reports do not work once the interface is enabled; site should be aware that                                   	these will be turned off.  This should not be an issue as the Diet Reports were 	created because the interface did not exist.

### Testing the Interface

Once the interface is turned on, the SA will need to work with the Nutrition Team to make sure the interface is working correctly. Please see the embedded interface functionality test checklist:

.

## Nutrition Team

The site’s Nutrition Care Division (NCD) POC is responsible for working with Computrition Inc. by completing the following tasks in order to activate the Essentris-Computrition interface.  Please see the embedded Computrition checklist below:

It is recommended that all MTF NCD POC’s contact Ms. Heather Johnson, CI at the below number to begin the process of interface initialization.

Heather Johnson

Computrition, Inc.

402.502.3118

hjohnson@computrition.com

# Interface Activation

Below is a list of tasks, by resource, to perform to initialize the Computrition interface.

Once the tasks have been completed by both the Essentris SA and the NCD POC, the Essentris-Computrition interface should work correctly.  If there are any problems, a site can contact their appropriate CCI Account Manager.  The site can also seek assistance by calling CCI’s OnCall Support toll free number: 1-800-350-8202.  For any issues with Computrition, the site can call Computrition’s support line: 1.800.222.4458.

End